### Epic 1: User Management (Auth)

Goal: Secure user access and role differentiation.

1. Story: Student Registration

- Description: As a Student, I want to create an account and select my University from a verified list, so that I am placed in the correct digital campus.

- Subtasks:

  - [Database] Create Migration: universities table (id, name).

  - [Database] Seeder: Populate initial universities (LU, NDU, etc.).

  - [Database] Create Migration: users table (fields: name, email, password, university_id, major, year, role_id).

  - [Backend] API: GET /api/universities (for the dropdown).

  - [Backend] API: POST /api/register (Validate university_id exists).

  - [Frontend] UI: Registration Form with "University" dropdown.

2. Story: User Login

- Description: As a User, I want to log in with my email and password so that I can access my private dashboard.

- Subtasks:

  - [Backend] API: POST /api/login (Issue Sanctum/JWT Token).

  - [Frontend] UI: Login Page.

  - [Frontend] Logic: Store Token & Handle "Invalid Credentials" error.

3. Story: Profile Management

- Description: As a User, I want to view and edit my profile (including picture and University) so that my info is up to date.

- Subtasks:

  - [Backend] Migration: Add profile_picture_path to users table.

  - [Backend] API: PUT /api/profile (Handle file upload + text updates).

  - [Frontend] UI: Edit Profile Modal (File Picker + Inputs).

4. Story: Role-Based Access Control (RBAC)

- Description: As an Admin, I want the system to recognize my role so that I can access features students cannot.

- Subtasks:

  - [Database] Seeder: Create Admin User and Role definitions.

  - [Backend] Middleware: Create CheckRole middleware.

  - [Frontend] Logic: Create ProtectedRoutes component to block unauthorized access.

### Epic 2: The Repository (Material Sharing)

Goal: The core library of files.

1. Story: Manage Courses (Blocker)

- Description: As an Admin, I want to add/edit Courses (e.g., "Math 101") so that materials can be categorized correctly.

- Subtasks:

  - [Database] Migration: courses table (name, code).

  - [Backend] API: CRUD endpoints (GET, POST, DELETE) for courses.

  - [Frontend] UI: Admin Dashboard "Course Manager".

2. Story: Upload Material (Admin)

- Description: As an Admin, I want to upload PDFs/Images and tag them with Course/Year, so they are organized.

- Subtasks:

  - [Database] Migration: materials table.

  - [Backend] API: POST /api/materials (File Storage logic).

  - [Frontend] UI: Upload Form with Course/Year dropdowns.

3. Story: Browse & Filter (Student)

- Description: As a Student, I want to filter materials by Course and Type, so I can find documents quickly.

- Subtasks:

  - [Backend] API: GET /api/materials?course=X&type=Y.

  - [Frontend] UI: Repository Page with Sidebar Filters.

  - [Frontend] UI: Material Card (Download button).

4. Story: Video Resources

- Description: As an Admin, I want to add links to YouTube/Drive, so students can watch tutorials without server lag.

- Subtasks:

  - [Database] Update: Add external_link column to materials.

  - [Frontend] UI: Detect if type is "Video" and show "Watch" button instead of Download.

### Epic 3: Community Forum (Q&A)

Goal: Peer-to-peer help.

1. Story: Post a Question

- Description: As a Student, I want to post a question tagged by Course, so I can get help.

- Subtasks:

  - [Database] Migration: questions table (title, body, course_id).

  - [Backend] API: POST /api/questions.

  - [Frontend] UI: "Ask Question" Modal.

2. Story: View Threads

- Description: As a Student, I want to click a question to see the full discussion.

- Subtasks:

  - [Backend] API: GET /api/questions/{id} (Include replies relation).

  - [Frontend] UI: Question Detail Page (Thread view).

3. Story: Post a Reply

- Description: As a User, I want to write a reply to a question to help answer it.

- Subtasks:

  - [Database] Migration: replies table.

  - [Backend] API: POST /api/questions/{id}/replies.

  - [Frontend] UI: "Add Comment" Input on Detail Page.

### Epic 4: Free Sessions (Events)

Goal: Live tutoring scheduling.

1. Story: Create Session Card

- Description: As a Tutor, I want to create a session card with a meeting link so students can join.

- Subtasks:

  - [Database] Migration: sessions table (title, date, link).

  - [Backend] API: POST /api/sessions.

  - [Frontend] UI: "Create Session" Form (Date/Time picker).

2. Story: View Upcoming Sessions

- Description: As a Student, I want to see a list of future sessions ordered by date.

- Subtasks:

  - [Backend] API: GET /api/sessions (Filter start_time > NOW).

  - [Frontend] UI: Sessions Grid/List.

3. Story: RSVP

- Description: As a Student, I want to click "Attend" so the tutor knows the headcount.

- Subtasks:

  - [Database] Migration: session_users pivot table.

  - [Backend] API: POST /api/sessions/{id}/rsvp (Toggle).

  - [Frontend] UI: Attend/Unattend Button + Counter.

### Epic 5: Prep Exams (The "PDF Upload" Version)

Goal: Assessments with manual grading.

1. Story: Create Exam Shell

- Description: As a Tutor, I want to create an exam entry (Title + Course) so students have a place to submit work.

- Subtasks:

  - [Database] Migration: exams table.

  - [Frontend] UI: Simple "Create Exam" form.

2. Story: Take Exam (Upload Submission)

- Description: As a Student, I want to upload a PDF of my handwritten answers to submit my work.

- Subtasks:

  - [Database] Migration: exam_attempts table (user_id, file_path, status, score).

  - [Backend] API: POST /api/exams/{id}/submit (Handle file upload).

  - [Frontend] UI: File Uploader Component.

3. Story: Grade Exam (PDF Viewer)

- Description: As a Tutor, I want to open the student's PDF and assign a grade manually.

- Subtasks:

  - [Backend] API: GET /api/exams/{id}/submissions (List files).

  - [Backend] API: POST /api/submissions/{id}/grade (Save score).

  - [Frontend] UI: Grading Dashboard (Table with "View PDF" link + Score Input).