# Project Report: “Next Horizon”

Date: November 28, 2025 To: Project Supervisors From: Development Team Subject: Technical Proposal, MVP Definition, and Development Roadmap

## 1. Executive Summary

Next Horizon is a centralized educational platform. The platform aims to bridge the gap between academic resources and peer-to-peer support. By facilitating material sharing, peer tutoring, and collaborative learning, Next Horizon serves as a digital campus extension where students can find past exams, attend sessions, and assess their skills.

Given the deadline of December 28 for the primary build and January 1 for the final product, this report outlines a strategy to prioritize core functionality (MVP) while scheduling complex features for a secondary phase.

## 2. Technical Architecture

### Tech Stack

- Backend: Laravel (PHP Framework)

- Frontend: HTML, CSS, JavaScript, React.js

- Database: SQL (via Laravel Migrations)

### Team Structure & Resource Allocation

- Total Members: 9

- Frontend React Team E: 5 Members

- Backend php Team A: 4 Members

## 3. Feature Breakdown: MVP vs. Phase 2

To ensure we meet the strict December 28 deadline, we have categorized features based on complexity and essential value.

### Phase 1: The MVP (Deadline: Dec 28)

The MVP focuses on the "Core Loop": User access, Content consumption, and Peer communication.

#### A. User Management (Auth)

- Student Registration and Login.

- Profile Management (Year, Major, Profile Picture, etc…).

- Role-based access (Student, Admin, Tutor).

#### B. The Repository (Material Sharing)

- File Upload/Download: Admin can upload PDFs and Images.

- Categorization: Filter materials by Course, Year, and Type (Summary, Past Exam, Solution).

- Note: Video recordings will be handled via YouTube/Drive embed links to save server bandwidth and complexity for the MVP.

#### C. Community Forum (Q&A)

- Post a question tagged by subject.

- Reply to questions (Threaded view).

- "Mark as Solved" functionality.

#### D. Free Sessions & Events

- Event Listing: Tutors can create a "Card" for a free session containing the topic, time, and a meeting link (Zoom/Teams/Google Meet).

- RSVP: Students can click "I will attend" so the tutor sees the headcount.

#### E. Prep Exams (Basic)

- Tutor creates free prep exam for enrolled students to test their readiness for the test.

- Reward Logic (Manual): The system records high scores. Admins manually contact top performers for rewards (compensations) to avoid complex automated coupon logic in the first sprint.

### Phase 2: Advanced Features (Post-Jan 1 or Roadmap)

These features require complex logic or third-party integrations (Payment Gateways) that pose a risk to the short deadline.

#### A. Paid Courses & Monetization

- Integration of payment gateways (e.g., Stripe, PayPal, or local integration).

- Locked content accessibility validation.

- Transaction history and invoicing.

#### B. Advanced Scheduling System

- Calendar integration for booking specific time slots with tutors.

- Automated email notifications and reminders.

#### C. Automated Reward System

- Automatic generation of coupons/vouchers when a student scores above a threshold in Prep Exams.

## 4. Risk Management Strategy

Challenge: Majority of members are new to the technologies. Mitigation:

- Pair Programming: A Junior member is always paired with an Experienced member for complex tasks.

- Code Reviews: No code is merged into the main branch without review by a Tech Lead.

- Simplified Stack: We will stick to standard REST APIs. We will avoid complex third-party libraries unless absolutely necessary to reduce the learning curve.

## 5. Conclusion

Next Horizon is a viable and high-impact project for the Faculty of Science. By adhering to the MVP scope defined above, the team is confident in delivering a functional, robust product by December 28, laying the groundwork for a scalable educational platform.